Spotify Audio Analytics — Project Source of Truth

Course: 23CSE351 Foundations of Data Science  |  Team size: 4  |  Project weight: 20 marks (20% of grade)

How to use this document: This is the single reference for the whole project. If you know nothing about the project, start at Section 1 and read down — by the end you'll understand what the project is, why it's structured this way, exactly what your role does, and how it's graded. Every code block is starter code — adjust column names once you load the real CSV.

# 1. What This Project Is

We're using a public Spotify dataset (audio features like energy, valence, tempo, danceability) to answer one core question:

"What acoustic characteristics predict a track's popularity, and how do songs group by mood?"

The first half of that question (predicting popularity) is the graded core of the project. The second half (mood grouping) is a supporting visual layer — useful and interesting, but not itself graded.

# 2. Why It's Structured This Way — the Rubric

Your course plan grades the project like this:

| Rubric component | Marks | Maps to CO |
| --- | --- | --- |
| Data Preprocessing | 5 | CO2 |
| Visualization | 5 | CO3 |
| Viva | 10 | CO4 |
| Total | 20 |  |

The Course Assessment table confirms the same split numerically: CO2 = 5, CO3 = 5, CO4 = 10, CO1 = 0, CO5 = 0 for this project specifically (CO1 and CO5 are graded elsewhere — quizzes, midterm, end term).

### What this means practically:

- Every hour spent should map to one of these three lines. If it doesn't, it's optional/bonus.

- Viva is worth half the project grade, and it tests CO4 (the ML model). Every team member must be able to explain the model — not just the person who built it.

- Hypothesis testing (t-tests, ANOVA) is technically CO5 content, which gets zero marks in this project. We still do a small amount of it, but only as supporting evidence for a visualization claim (CO3), never as its own section expecting separate credit.

# 3. Team Roles & Handoffs

| Phase | Owner | Supports | Hands off to next phase |
| --- | --- | --- | --- |
| 1. Data Cleaning & Preprocessing | Person A | CO2 – 5 marks | cleaned_tracks.csv + cleaning-decision log |
| 2. EDA & Visualization | Person B | CO3 – 5 marks | Plots + short findings writeup |
| 3. ML Modelling | Person C | CO4 – 10 marks (core) | Model comparison table + saved model + scaler |
| 4. Dashboard (Power BI) & Integration | Person D | CO3 support + Viva prep | Final dashboard + assembled report |
| 5. Report & Viva Prep | All, led by D | Viva – 10 marks | Final report/slides |

Golden rule: every deliverable in the "hands off" column must exist as an actual file before the next phase starts. If Person A hasn't produced cleaned_tracks.csv, Person B and C cannot start.

# PHASE 1 — Person A: Data Acquisition & Preprocessing

Supports: CO2 — 5 marks

## Step 1 — Download and load the dataset

import pandas as pd
# Kaggle: maharshipandya/spotify-tracks-dataset
df = pd.read_csv("spotify_tracks.csv")
original_len = len(df)
print(df.shape)
print(df.columns.tolist())
df.head()

## Step 2 — Initial inspection

df.info()
df.isnull().sum().sort_values(ascending=False)
df.describe(include="all").T
df["track_genre"].nunique()

## Step 3 — Handle missing values

- Drop rows missing the target (popularity) or core audio features — these can't be safely imputed.

- Impute non-critical metadata (artist/album) with "Unknown" rather than dropping the row.

core_features = ["danceability","energy","tempo","valence",
                  "loudness","acousticness","popularity"]
df = df.dropna(subset=core_features)
df["album_name"] = df["album_name"].fillna("Unknown")
df["artists"] = df["artists"].fillna("Unknown")

## Step 4 — Remove duplicates and remasters

df = df.drop_duplicates(subset=["track_id"])
# catch "... - Remastered 2011" style duplicates by name+artist
df["track_name_clean"] = (df["track_name"]
    .str.replace(r"\s*-\s*(Remaster(ed)?|Live|Radio Edit).*", "", regex=True, case=False))
df = df.sort_values("popularity", ascending=False)
df = df.drop_duplicates(subset=["track_name_clean","artists"], keep="first")

Log how many rows were dropped at each step — this becomes your cleaning-decision log for the viva.

## Step 5 — Handle outliers

df = df[df["duration_ms"] > 30_000]        # drop near-zero-duration tracks
df = df[df["tempo"].between(30, 250)]      # drop implausible tempo values
df = df[df["popularity"] > 0]              # optional: drop untouched tracks

## Step 6 — Feature scaling

from sklearn.preprocessing import StandardScaler
import joblib
 
scale_cols = ["danceability","energy","loudness","speechiness",
              "acousticness","instrumentalness","liveness","valence","tempo"]
scaler = StandardScaler()
df[[c + "_scaled" for c in scale_cols]] = scaler.fit_transform(df[scale_cols])
joblib.dump(scaler, "scaler.pkl")   # REQUIRED hand-off — Person D needs this exact scaler later

Fix applied: the original plan didn't save the scaler, which caused a bug later (Phase 4). Save it here and hand it off — do not let Person D fit a new scaler.

## Step 7 — Encode categorical features

df["explicit"] = df["explicit"].astype(int)
df = pd.get_dummies(df, columns=["key", "mode"], prefix=["key","mode"], drop_first=True)

Fix applied: added drop_first=True. Without it, the dummy columns are perfectly collinear (they always sum to 1), which breaks the regression coefficient step in Phase 3 with a singular-matrix error.

## Step 8 — Feature engineering

df["energy_valence"] = df["energy"] * df["valence"]
df["tempo_bucket"] = pd.cut(df["tempo"], bins=[0,90,130,300], labels=["slow","mid","fast"])
df["mood_score"] = 0.5*df["valence"] + 0.3*df["energy"] + 0.2*df["danceability"]

## Step 9 — Save and hand off

df.to_csv("cleaned_tracks.csv", index=False)
print("Rows before cleaning -> after:", original_len, "->", len(df))

### Deliverable (due before Phase 2/3 can start):

- cleaned_tracks.csv

- scaler.pkl

- A one-page cleaning-decision log (what was dropped/changed and why) — needed by everyone for viva, not just Person A.

# PHASE 2 — Person B: EDA & Visualization

Supports: CO3 — 5 marks

## Step 1 — Load cleaned data

import pandas as pd, seaborn as sns, matplotlib.pyplot as plt
df = pd.read_csv("cleaned_tracks.csv")

## Step 2 — Distribution plots

fig, axes = plt.subplots(2, 2, figsize=(10,8))
for ax, col in zip(axes.flat, ["energy","valence","tempo","danceability"]):
    sns.histplot(df[col], kde=True, ax=ax)
    ax.set_title(f"Distribution of {col}")
plt.tight_layout(); plt.savefig("distributions.png")

## Step 3 — Correlation heatmap

num_cols = ["danceability","energy","loudness","speechiness","acousticness",
            "instrumentalness","liveness","valence","tempo","popularity"]
corr = df[num_cols].corr()
sns.heatmap(corr, annot=True, cmap="coolwarm", fmt=".2f")
plt.savefig("correlation_heatmap.png")

## Step 4 — Box plots by key / mode / explicit

fig, axes = plt.subplots(1, 3, figsize=(15,5))
sns.boxplot(data=df, x="explicit", y="popularity", ax=axes[0])
sns.boxplot(data=df, x="mode_1", y="popularity", ax=axes[1])   # mode_1 = major
sns.boxplot(data=df, x="key_1", y="popularity", ax=axes[2])
plt.savefig("boxplots_categorical.png")

## Step 5 — Mood quadrant scatter

plt.figure(figsize=(8,6))
sns.scatterplot(data=df, x="valence", y="energy", hue="popularity",
                 palette="viridis", alpha=0.4, size="popularity", legend=False)
plt.axvline(0.5, color="grey", ls="--"); plt.axhline(0.5, color="grey", ls="--")
plt.title("Mood Quadrant: Valence vs Energy")
plt.savefig("mood_quadrant.png")

## Step 6 — Overlaid hit vs non-hit distributions

df["is_hit"] = (df["popularity"] >= 70).astype(int)
for col in ["energy","valence","danceability"]:
    sns.kdeplot(df[df.is_hit==1][col], label="Hit", fill=True)
    sns.kdeplot(df[df.is_hit==0][col], label="Not Hit", fill=True)
    plt.legend(); plt.title(f"{col}: Hit vs Not Hit"); plt.savefig(f"{col}_hit_vs_not.png"); plt.clf()

## Step 7 — Light statistical support (framed as CO3 support, NOT a separate CO5 section)

Use one t-test to check whether a pattern visible in Step 6's plot is real, not noise. Report it as a caption under the plot, not as its own results section.

from scipy import stats
hits = df[df.is_hit==1]["energy"]
non_hits = df[df.is_hit==0]["energy"]
t_stat, p_val = stats.ttest_ind(hits, non_hits, equal_var=False)
pooled_std = ((hits.std()**2 + non_hits.std()**2) / 2) ** 0.5
cohens_d = (hits.mean() - non_hits.mean()) / pooled_std
print(f"t={t_stat:.2f}, p={p_val:.4g}, Cohen\'s d={cohens_d:.3f}")

Trimmed from original plan: dropped the full ANOVA-across-key section and the historical trend analysis on a second dataset (spotify_1921_2020.csv). Both added scope (merging a second dataset with a different schema) without mapping to any graded rubric line — cut per "no novel/complicated work" guidance.

### Deliverable:

EDA notebook + all plots + the one t-test result, ready to paste into the report.

# PHASE 3 — Person C: ML Modelling

Supports: CO4 — 10 marks (core; this is what viva tests)

## Step 1 — Train/test split

from sklearn.model_selection import train_test_split
 
feature_cols = ["danceability","energy","loudness","speechiness","acousticness",
                 "instrumentalness","liveness","valence","tempo",
                 "energy_valence","explicit"]
X = df[feature_cols]
y = df["popularity"]
X_train, X_test, y_train, y_test = train_test_split(X, y, test_size=0.2, random_state=42)

## Step 2 — Baseline: Linear Regression

from sklearn.linear_model import LinearRegression
from sklearn.metrics import r2_score, mean_squared_error
import numpy as np
 
lr = LinearRegression().fit(X_train, y_train)
pred = lr.predict(X_test)
print("R2:", r2_score(y_test, pred))
print("RMSE:", np.sqrt(mean_squared_error(y_test, pred)))

## Step 3 — Model comparison

from sklearn.linear_model import Ridge, Lasso
from sklearn.ensemble import RandomForestRegressor
 
models = {
    "Linear": LinearRegression(),
    "Ridge": Ridge(alpha=1.0),
    "Lasso": Lasso(alpha=0.1),
    "RandomForest": RandomForestRegressor(n_estimators=200, random_state=42),
}
results = []
for name, model in models.items():
    model.fit(X_train, y_train)
    pred = model.predict(X_test)
    results.append({"model": name, "R2": r2_score(y_test, pred),
                     "RMSE": np.sqrt(mean_squared_error(y_test, pred))})
pd.DataFrame(results).sort_values("R2", ascending=False)

## Step 4 — Regression assumption checks

import matplotlib.pyplot as plt
import scipy.stats as stats
 
residuals = y_test - lr.predict(X_test)
plt.scatter(lr.predict(X_test), residuals, alpha=0.3)
plt.axhline(0, color="red"); plt.xlabel("Predicted"); plt.ylabel("Residuals")
plt.title("Residual Plot"); plt.savefig("residuals.png")
 
stats.probplot(residuals, dist="norm", plot=plt)   # Q-Q plot for normality
plt.savefig("qq_plot.png")

## Step 5 — Coefficient significance

import statsmodels.api as sm
 
X_sm = sm.add_constant(X_train)
ols_model = sm.OLS(y_train, X_sm).fit()
print(ols_model.summary())   # gives p-values and CIs per coefficient

This step only works correctly because Phase 1 Step 7 used drop_first=True. If you see a singular-matrix error, check that fix was applied upstream.

## Step 6 — Feature importance

from sklearn.inspection import permutation_importance
 
rf = models["RandomForest"]
result = permutation_importance(rf, X_test, y_test, n_repeats=10, random_state=42)
importance_df = pd.DataFrame({
    "feature": X.columns, "importance": result.importances_mean
}).sort_values("importance", ascending=False)
print(importance_df)

## Step 7 — Optional: logistic regression (hit vs not-hit)

from sklearn.linear_model import LogisticRegression
from sklearn.metrics import classification_report
 
y_class = (df["popularity"] >= 70).astype(int)
Xc_train, Xc_test, yc_train, yc_test = train_test_split(X, y_class, test_size=0.2, random_state=42)
clf = LogisticRegression(max_iter=1000).fit(Xc_train, yc_train)
print(classification_report(yc_test, clf.predict(Xc_test)))

## Step 8 — Save the model for handoff

import joblib
joblib.dump(rf, "rf_model.pkl")   # or whichever model wins on R2

Trimmed from original plan: dropped cross-dataset validation against a second Spotify dataset (spotify_1921_2020.csv). Same reasoning as Phase 2 — real risk (schema mismatch, extra cleaning) for no rubric credit.

### Deliverable:

Model comparison table, residual/Q-Q plots, OLS summary, feature importance ranking, rf_model.pkl.

# PHASE 4 — Person D: Dashboard (Power BI) & Integration

Supports: CO3 (Unit 3 explicitly names Power BI) + Viva prep

## Step 1 — K-Means clustering (mood grouping — visual layer, not graded as ML)

from sklearn.cluster import KMeans
import seaborn as sns, matplotlib.pyplot as plt
 
cluster_features = ["energy_scaled","valence_scaled","danceability_scaled","acousticness_scaled"]
 
inertia = []
for k in range(2, 8):
    km = KMeans(n_clusters=k, random_state=42, n_init=10).fit(df[cluster_features])
    inertia.append(km.inertia_)
plt.plot(range(2,8), inertia, marker="o"); plt.xlabel("k"); plt.ylabel("Inertia")
plt.title("Elbow Method"); plt.savefig("elbow.png")
 
kmeans = KMeans(n_clusters=4, random_state=42, n_init=10)
df["mood_cluster"] = kmeans.fit_predict(df[cluster_features])
 
sns.scatterplot(data=df, x="valence", y="energy", hue="mood_cluster", palette="Set2")
plt.title("Mood Clusters (K-Means)"); plt.savefig("mood_clusters.png")
 
import joblib
joblib.dump(kmeans, "kmeans_model.pkl")

## Step 2 — Build the Power BI dashboard

- Open Power BI Desktop → Get Data → Text/CSV → load cleaned_tracks.csv (include the mood_cluster column, so re-export the CSV after Step 1).

- Build these visuals (all drag-and-drop, no code):

  - Scatter chart: Valence (x) vs Energy (y), colored by mood_cluster — this is your mood-quadrant dashboard view.

  - Bar chart: average popularity by track_genre (top 10 genres by count).

  - Slicer filters: genre, explicit flag, decade/year if available.

  - Card visuals: total tracks, average popularity, average energy — simple KPI tiles.

- Add a What-If parameter for one feature (e.g., danceability) if time allows — Power BI has this built in, no coding needed, and it replaces the old Streamlit "counterfactual" idea safely.

- Save as spotify_dashboard.pbix and export 2–3 key screenshots as backup images for the slides (in case Power BI isn't available on the viva machine).

Changed from original plan: the original Phase 4 used a custom Streamlit app with live model inference and a counterfactual optimizer button. That's dropped in favor of Power BI because (a) it directly satisfies a named syllabus topic instead of being ungraded bonus work, (b) zero risk of "the app won't run" on viva day, and (c) it's easier for a team member with no coding background to build and defend.

## Step 3 — Compile final report and slides

Pull in:

- Cleaning-decision log (Person A)

- All EDA plots + the one t-test result (Person B)

- Model comparison table + assumption checks (Person C)

- Cluster plots + dashboard screenshots (Person D)

Structure the report to mirror the rubric exactly: Data Preprocessing → Visualization → Results (Model) → Dashboard → Conclusion.

### Deliverable:

spotify_dashboard.pbix + screenshots, final assembled report/slides.

# 4. Cross-Phase Handoff Checklist

| From → To | What's handed off |
| --- | --- |
| Person A → B, C | cleaned_tracks.csv + cleaning-decision log |
| Person A → C, D | scaler.pkl |
| Person A → C | Final feature set decision |
| Person C → D | rf_model.pkl + metrics table |
| Person B → D | Confirmation of which plots go in the dashboard vs. report |
| Person D → All | Final dashboard + draft report skeleton |

Nobody should start their phase until the previous phase's row above is actually a file that exists, not a promise that it's "almost done."

# 5. Viva Prep — Everyone Must Be Able to Answer These

Viva is 10 of the 20 project marks and tests CO4 (the model), so every team member — not just Person C — needs solid answers:

1. Why did you drop these rows / handle missing values this way?

cleaning-decision log — Person A leads, everyone should know the headline numbers

2. Walk me through one EDA finding and what it means.

Person B leads, everyone should know the mood-quadrant plot

3. Why did you choose [Linear/RandomForest] as your final model? What do R² and RMSE mean here?

Person C leads — this is the highest-stakes question

4. Why is K-Means not your graded model?

correct answer: it's an unsupervised visualization layer showing mood groupings; the graded CO4 work is the supervised regression predicting popularity

5. What does the Power BI dashboard show that the static plots don't?

interactivity/filtering, and it directly demonstrates the Unit 3 syllabus tool

6. What would you do differently with more time?

safe answer: try more genre-specific models, or add more audio features

# 6. Summary of All Changes From the Original Plan

| Change | Reason |
| --- | --- |
| Added scaler.pkl handoff in Phase 1 | Original plan didn't save the scaler; Phase 4 clustering needs the exact same scaling, not a refit |
| Added drop_first=True to pd.get_dummies | Original caused perfect multicollinearity → singular-matrix error in the OLS step |
| Removed ANOVA-across-key + historical trend analysis (Phase 2) | CO5 content / second dataset merge — no rubric credit, adds risk |
| Removed cross-dataset validation (Phase 3) | Same reasoning — no rubric credit, schema-mismatch risk |
| Replaced Streamlit app with Power BI dashboard (Phase 4) | Directly satisfies named syllabus topic (Unit 3), zero live-demo risk, easier for non-coders |
| Removed counterfactual optimizer button | Novel/complicated feature not requested by professor and not graded |